TriMet Trip Roadmap 2017
Thoughts on where we're going. Both
OTP & trimet.org upgrade + MOD Grant
December 2016

---
Roadmap: Projects
- OTP 1.1.0 Upgrade … Full Release in Jan
- Loader Project … Ongoing
- Map Server Move … 2017
- trimet.org Front End in React … Initial Stages
- MOD OTP React … 2017
- MOD Grant GeoCoder … 2017
- MOD OTP Backend … 2017
- OTHER – Route Landing pages … yet prioritized
- OTHER – SUM on other pages … yet prioritized

---
Roadmap: OTP 1.1.0 Upgrade
- Spent a good portion of 2016 working with Conveyal fixing bugs and getting functionality correct and back to normal.
- Retrofitted our current trip and map planner tools to work with both old and new OTP. Switching back and forth should just work (i.e., rollback)
- Testing with the call center past 2 months; start testing with TTO / fieldtrips this week (Dec 7th)
- Roll call to new OTP in Dec/Jan … 2 weeks later or so later we'll roll public site to new OTP
- Sets us up for MOD Grant work next...

---
Roadmap: Loader Project
- In prep for OTP 1.1 and Server upgrades, rewrote / refactored the in-house scripts and tools that support OTP, GTFS and OSM loading
- More work needed here: SOLR loading, Pelias?, gtfs-rt, etc...

---
Roadmap: Server Move
- In 2017, I plan to work on moving off the map servers and into John Zimmerman's hosted env
- Pelias: this system will never be loaded on the maps servers, and land in JZ's environment.
- GeoServer / Boundless Suite: need to get away from TileCache … so the Suite is a way to go
- Loader project: changes needed to build and load things in new environment. Plus new apps.

---
Roadmap: trimet.org Front End
- A contractor (Sean) has started rewriting the trimet.org Front End with React.js
- We need to eventually define how trimet.org will change with the MOD Grant deliverables
- Sean's React.js rewrite of trimet.org will have a placeholder for the trip planner tab
- Initial Question:
  - Will the MOD Grant deliver a fully functional trip component that fits into the placeholder tab?
  - Or will the MOD Grant deliver a component library that someone like Sean could use to build out a custom planner tool within the trimet.org Front End?

---
Roadmap: trimet.org Front End
Things to look at:
This is the current trimet.org FE, and the trip planner tab
Do we ask for a React component that fits into this tab? (And is that realistic?)
Or do we rather have a new React.js component toolkit from the MOD Grant that allows us to easily build a custom trip widget for trimet.org?

---
Roadmap: trimet.org Front End
Things to look at:
trimet.org is primarily a text trip planner, with a smattering of small map widgets
The MOD Grant project is interactive map focused … do we ask to build both?
When David and I were originally talking about a new OTP / React project, it was more in the vein of a component toolkit.
In that model, we'd get a generic interactive map, as well as tools to build custom apps

---
Roadmap: trimet.org Front End
- Conveyal is building a map replacement...
- Do we also use this map to replace mobilitymap.trimet.org?
- What about internal mapping needs? TriMet webapp? Alerts / reroute system?
- e.g., we have a lot of different mapping needs...how do we create a tool that can be leveraged to quickly build maps and address these needs?

---
Roadmap: Pelias GeoCoder
- It's a bit unclear how we're going to fill functional gaps we have with Pelias.
- For example: we currently calculate an in / out of the TriMet district for Oregon DOR / TriMet Tax.
  - It might be trivial to configure Pelias to do the same thing … so no big deal.
  - Or maybe it's not worth the effort to adapt Pelias in this way. If that's the case, we'll need to create a separate solution to calculate in/out on the fly.
  - For other technical gaps, we may find ourselves choosing to simply retire the existing function

---
Roadmap: OTHER
- Dave Whipple has asked IT about automating Route Landing Pages (and other pages) that are currently manually maintained. Not prioritized yet, but...
- We could add SUM data to other pages, like Stop Landing Pages:
  - nearest car2go / / uber / etc...
  - nearest BIKETOWN bike racks
- I asked ReachNow (BMW) if they have a developer api. Their marketing manager Alan.Bates@team.reachnow.com wants to talk.